| # PROTOCOL FOR # OPERATION QUALIFICATION # OF MATERIAL TRACKING SYSTEM |  |
| --- | --- |
| # Name of the Department | # Warehouse |
| # System Identification No. | # WH-BCA-01 |
| # Location of Installation | # Warehouse, QC |
| # Issue Date |  |
| # Number of Pages | # 52 |

# 1.0 TABLE OF CONTENTS

| # Sr. No. | # Title | # Page No. |
| --- | --- | --- |
|  | # Table of contents | # 2 |
|  | # Protocol approval | # 3 |
|  | # Objective | # 4 |
|  | # Scope | # 4 |
|  | # Qualification team | # 4 |
|  | # Responsibilities | # 5 |
|  | # Procedure | # 6 |
|  | ### Acceptance criteria | # 7 |
|  | Re-qualification criteria | # 7 |
|  | #### TDS 1: Availability of documents | # 8 |
|  | TDS 2: Functional checks of the equipment Part [A] for Hardware Part [B] for Software | # 9 |
|  | TDS 3: Power failure & recovery verification | # 48 |
|  | TDS 4: Verification of password authorization & software complexity | # 49 |
| # 10.0 | Deviation/ Discrepancy Sheet | # 50 |
| # 11.0 | #### Preparation of Report | # 51 |
| # 12.0 | #### List of Abbreviations | # 51 |
| # 13.0 | #### Identification of Participants | # 51 |

# 2.0 Protocol Approval

| # Prepared By |  |  |  |
| --- | --- | --- | --- |
| Department | Name | Designation | Signature & Date |
| QA |  |  |  |

| Reviewed By |  |  |  |
| --- | --- | --- | --- |
| Department | Name | Designation | Signature & Date |
| IT |  |  |  |
| Production |  |  |  |
| Warehouse |  |  |  |
| QC |  |  |  |
| QA |  |  |  |

| Approved By |  |  |  |
| --- | --- | --- | --- |
| Department | Name | Designation | Signature & Date |
| QA |  |  |  |

| 3.0 Objectives: |  |
| --- | --- |
|  | The objective of this protocol is : |
|  | i. To define the Operation Qualification (OQ) requirements for the Material Tracking System. |
|  | ii. To ensure that the Material Tracking System operates according to the specifications. |
|  | iii. To establish documented evidence that the barcode application system functions as expected. |
| 4.0 Scope: |  |
|  | The scope of this protocol includes operations qualification procedure of the Material Tracking System. This protocol defines the procedures, documentation, acceptance criteria & re-qualification criteria. |
| 5.0 Qualification Team: |  |
|  | Responsible staff from: |
|  | i) I. T |
|  | ii) Warehouse |
|  | iii) QC |
|  | iv) Production |
|  | v) Quality Assurance |

6.0 Responsibilities:

| ## Department | ##### Description |
| --- | --- |
| Vendor | - Supporting in conducting qualification in accordance with the protocol requirements. |
| QA | - Preparation of protocol and report. - Checking of protocol. - Execution of studies in coordination with other departments, according to the protocol. - Review the data documented during operation qualification. - Final Approval of Protocol & Report. |
| # I.T, Warehouse, QC, Production | - Checking of protocol. - Documentation of data during the qualification study. - Establishing written procedures for the operation of the application system for routine use. |

| 7.0 Procedure: |  |
| --- | --- |
| 7.1 | Operation qualification of system shall be conducted in presence of representatives from operating/user department, IT and QA department. |
| 7.2 | Check for the availability of following documents and record in test data sheet 1. - IQ report - SOPs (at least as drat) identified during IQ. |
| 7.3 | Check and ensure that different functions for correct operation of the system are working as expected and record in test data sheet 2. |
| 7.4 | Perform power and recovery verification of the system and record in test data sheet 4. |
| 7.5 | Check the password authorization and software complexity and record the same in test data sheet 5. |
| 7.6 | Deviation Handling: During execution, if any deviation is observed, it shall be recorded in test data sheet 6. The deviation will be assessed whether it has any GMP criticality. GMP non-critical deviations can be justified whereas GMP critical deviation may require investigation and corrective action. Analyze the deviations, whether they can affect the Operational or Performance qualification test or not. If not, performance qualification can be initiated before the deviations are closed. |

| 8.0 ACCEPTANCE CRITERIA: |  |
| --- | --- |
| 8.1 | All operating inputs provided to the equipment as per the procedure of operation qualification, when checked, shall successfully comply with their intended use. |
| 8.2 | The equipment when operated shall not produce any abnormal sound or show any discrepancy in its smooth operation. |
| 9.0 RE-QUALIFICATION CRITERIA: |  |
| 9.1 | Change in location of the system. |
| 9.2 | In case of any major maintenance, up gradation or modification, this affects performance of the system. |

Test Data Sheet # 1

#### AVAILABILITY OF DOCUMENTS

| Sr. No. | Document Title | Available (Yes / No / NA) | Document No. | Checked By (Q.A) | Verified By (Q.A) |
| --- | --- | --- | --- | --- | --- |
|  | IQ Report |  |  |  |  |
|  | Draft SOPs |  |  |  |  |

Test Data Sheet # 2

FUNCTIONAL CHECKS

Part [ A ] : Functional Checks of Hardware

| Sr. No | Procedure | Acceptance Criteria | Observation |
| --- | --- | --- | --- |
| a) | For Printer (ZT230) |  |  |
|  | Turn the printer power switch ON position. | Power should get supplied to the printer and status indicator should glow green. |  |
|  | Load the media in tear off mode. | Media (label roll) should get loaded in to the printer with proper position. |  |
|  | Load the ribbon. | Ribbon should get loaded in to the printer & no any error of “Ribbon Out” |  |
|  | Ensure that roll label is inside the printer and press the Feed functional key of the key pad. | Printer should feed one blank label. |  |
|  | When printing is ongoing, press the Pause functional key of the key pad. | Printing process should stop and pause indicator should glow with yellow light. |  |
|  | Press the Pause functional key again. | Printing process should resume. |  |
|  | When printing is ongoing, press the Cancel functional key of the key pad. | Current printing jobs should get cancelled. |  |

Test Data Sheet # 2

FUNCTIONAL CHECKS

Part [ A ] : Functional Checks of Hardware

| Sr. No | Procedure | Acceptance Criteria | Observation |
| --- | --- | --- | --- |
| a) | For Printer (ZT230) |  |  |
|  | Press the Arrow (Right) functional key of the key pad. | Navigation towards right should happen on the display. |  |
|  | Press the Arrow (Up) functional key of the key pad. | There should be increase in the value on the display. |  |
|  | Press the Arrow (Left) functional key of the key pad. | Navigation towards left should happen on the display. |  |
|  | Press the Arrow (Down) functional key of the key pad. | There should be decrease in the value on the display. |  |
|  | Give printout of labels from the barcode application system. | Data indicator should glow green while printing. |  |
|  | Press Right Select Button | Navigation on the display should happen for the command shown directly above the button. |  |
|  | Press Left Select Button | Navigation on the display should happen for the command shown directly above the button. |  |
|  | Connect the printer with network supply | Network indicator should glow red indication while connected to network |  |

Test Data Sheet # 2

FUNCTIONAL CHECKS

Part [ A ] : Functional Checks of Hardware

| Sr. No | Procedure | Acceptance Criteria | Observation |
| --- | --- | --- | --- |
| a) | For Printer (ZT230) |  |  |
|  | Start the printer and print the label. | Label should get printed smoothly and contents on the printed label should be legible. |  |
|  |  | There should be no wear and tear of the label during the trial run. |  |
|  |  | No abnormal noise should be produced during the trial run. |  |
|  |  | No abnormal vibration should be produced during the trial run. |  |

| Signature |  |  |
| --- | --- | --- |
| Date |  |  |
| Name |  |  |
| Department |  |  |
|  | Checked By | Verified By |

Test Data Sheet # 2

FUNCTIONAL CHECKS

Part [ A ] : Functional Checks of Hardware

| b) | Printer ( GT800) |  |  |
| --- | --- | --- | --- |
| Sr. No. | Procedure | Acceptance Criteria | Observation |
|  | Release the latches on the printer and load the media (label roll). | Media (label roll) should get loaded in to the printer. |  |
|  | Press the Feed functional key of the key pad. | Printer should force the printer to feed one blank label. |  |
|  | Press the power switch | Power should get supplied to the printer and ‘status light’ indicator should glow green. |  |
|  | Start the printer and print the label. | Label should get printed smoothly and contents on the printed label should be legible. |  |
|  |  | There should be no wear and tear of the label during the trial run. |  |
|  |  | No abnormal noise should be produced during the trial run. |  |
|  |  | No abnormal vibration should be produced during the trial run. |  |

| Signature |  |  |
| --- | --- | --- |
| Date |  |  |
| Name |  |  |
| Department |  |  |
|  | Checked By | Verified By |

Test Data Sheet # 2

FUNCTIONAL CHECKS

Part [ A ] : Functional Checks of Hardware

| c) | Hand Held Terminal (TC20) |  |  |
| --- | --- | --- | --- |
| Sr. No. | Procedure | Acceptance Criteria | Observation |
|  | Power up the hand held terminal. | Display should get on and Main screen should appear |  |
|  | Press the Trigger key of the hand held terminal (HHT). | Red Horizontal beam should appear. |  |
|  | Scan a barcode label using the trigger key of the HHT. | The barcode label should get scanned successfully displaying the correct details on the screen of HHT. |  |
|  | Start Wireless Connection. | Device should configure through wireless connection and wireless connected icon should be indicated on the display at the bottom left corner of the screen. |  |
|  | Put the HHT in the cradle (charger) and turn the power switch ON. | Charging of HHT should get started with Orange light indication in the center of the screen. |  |

Test Data Sheet # 2

FUNCTIONAL CHECKS

Part [ A ] : Functional Checks of Hardware

| c) | Hand Held Terminal (TC20) |  |  |
| --- | --- | --- | --- |
| Sr. No. | Procedure | Acceptance Criteria | Observation |
|  | Check wireless connectivity, by ping the access point and sever which are in network with it. | HHT should connect through wireless to access point and server. |  |

| Signature |  |  |
| --- | --- | --- |
| Date |  |  |
| Name |  |  |
| Department |  |  |
|  | Checked By | Verified By |

Test Data Sheet # 2

FUNCTIONAL CHECKS

Part [ B ] : Functional Checks of Software

| - Step: User Master |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1. | Login of the user | Login with correct username and correct Password | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | User Master Screen display | Go to user masters under Masters Screen | Only authorized personnel should be able to view the User Master Page | Complies Does not comply |
| 3 | User creation | Create a new user using proper credentials | System should allow to create a new user with unique user credentials and specified user level assignment | Complies Does not comply |
| 4 | Edit User | Try to edit created user | System should allow to edit the user details using authorized credentials like user level and password. | Complies Does not comply |
| 5 | Deactivate User | Try to deactivate Created user | System allow to deactivate the created user | Complies Does not comply |
| 6 | Mandatory fields | Try saving the created user(details) by keeping mandatory field blank | System should not allow to save the user detail if all mandatory fields are not entered. | Complies Does not comply |
| 7 | Duplicate User Code | Try to create a new User master with the existing User code | System should not allow to create duplicate User code | Complies Does not comply |
| 8 | Assigning Rights to user | In the user master screen go to the rights tab under Master screen | System should allow the user select User ID, Plant ID and Role. Only authorized person can assign roles to user. | Complies Does not comply |
| 9 | View Details | Click on view all details button | System will display all the details of user master. User can perform search criteria using fields. | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(Warehouse)								 (QA)

| - Step: User Role |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1. | Login of the user. | Login with correct username and correct Password | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | User Role Screen display | Go to User Roles under Masters Screen | Only authorised personnel should be able to view the User Roles Page | Complies Does not comply |
| 3 | User Role creation | Create a new user role using proper credentials | System should allow to create a new user role and assign access rights to user | Complies Does not comply |
| 4 | Edit User Role | Try to edit created user role | System should allow to edit the user role details like user access rights and user type, transaction type | Complies Does not comply |
| 5 | Mandatory fields | Try to save the user role by keeping mandatory field blank | System should not allow to save the user role if all mandatory fields are kept blank. | Complies Does not comply |
| 6 | View Details | Click on view all details button | System will display all the details of Role master. User can perform search criteria using fields. | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(Warehouse)								 (QA)

| - Step: Plant Master |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1 | Login of the user | Login with correct username and correct Password | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | Plant Master Screen display | Go to Plant masters under Masters Screen | Only authorised personnel should be able to view the Plant Master Page | Complies Does not comply |
| 3 | Plant creation | Create a new Plant using proper credentials | System should allow to create a new Plant | Complies Does not comply |
| 4 | Edit Plant Created | Try to edit created plant | System should allow to edit the Plant Created | Complies Does not comply |
| 5 | Deactivate Plant | Try to deactivate Created Plant | System allow to deactivate the created Plant | Complies Does not comply |
| 6 | Mandatory fields | Try saving the Plant by keeping mandatory field blank | System should not allow saving the Plant if all mandatory fields are kept blank. | Complies Does not comply |
| 7 | Duplicate Plant Code | Try to create a new plant master with the existing plant code | System should not allow to create duplicate plant code | Complies Does not comply |
| 8 | View Details | Click on view all details button | System will display all the details of Plant master. User can perform search criteria using fields. | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(Warehouse)								 (QA)

| - Step: Bin Master |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1. | Login of the user | Login with correct username and correct Password | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | Bin Master screen display | Go to Bin masters under Masters Screen | Only authorised personnel should be able to view the Bin Master Page | Complies Does not comply |
| 3 | Bin creation | Create a Bin using proper credentials | System should allow to create a new Bin | Complies Does not comply |
| 4 | Edit Bin Created | Try to edit created Bin | System should allow to edit the Bin Created | Complies Does not comply |
| 5 | Deactivate Bin | Try to deactivate Created Bin | System should allow to deactivate the created Bin | Complies Does not comply |
| 6 | Mandatory fields | Try to save the Bin by keeping mandatory filed blank | System should not allow saving the Bin if all mandatory fields are kept blank. | Complies Does not comply |
| 7 | Duplicate Bin Code | Try to create a new Bin master with the existing plant code | System should not allow to create duplicate Bin code | Complies Does not comply |
| 8 | View Details | Click on view all details button | System will display all the details of Bin master. User can perform search criteria using fields. | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(Warehouse)								 (QA)

| - Step: Booth Master |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1. | Login of the user | Login with correct username and correct Password | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | Booth Master Screen display | Go to Booth masters under Masters Screen | Only authorised personnel should be able to access the Booth Master Page | Complies Does not comply |
| 3 | New Booth master creation | Create a new Booth master using proper credentials | System should allow to create a new Booth master with proper printer code, printer IP, printer port and cubicle code | Complies Does not comply |
| 4 | Edit created Booth master | Try to edit created Booth master | System should allow to edit created Booth master | Complies Does not comply |
| 5 | Deactivate Booth Master | Try to deactivate Created Booth Master | System allow to deactivate the created Booth master | Complies Does not comply |
| 6 | Mandatory fields | Try saving the Booth master by keeping mandatory field blank | System should not allow to save the Booth master if all mandatory fields are kept blank. | Complies Does not comply |
| 7 | Duplicate Booth Master | Try to create new Booth master with the existing Booth code | System should not allow to create duplicate Booth code | Complies Does not comply |
| 8 | View Details | Click on view all details button | System will display all the details of Booth master. User can perform search criteria using fields. | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(Warehouse)								 (QA)

| - Step: Weighing Master |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1. | Login of the user. | Login with correct username and correct Password | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | Weighing Master Screen display. | Go to weighing masters under Masters Screen | Only authorised personnel should be able to view the Weighing Master Page | Complies Does not comply |
| 3 | Data Entry. | All the required fields should be filled | System should allow to fill the mandatory fields with the proper data. | Complies Does not comply |
| 4 | Weighing Master Creation | After filling all the details click on save button | System should allow to save the created weighing master | Complies Does not comply |
| 5 | Edit created Weighing Master | Select the required weighing master and edit the details | System should allow to edit the weighing master details using authorized credentials. | Complies Does not comply |
| 6 | Duplicate Master | Try creating a duplicate weighing master with already used weighing code. | System should not allow creation of duplicate weighing master | Complies Does not comply |
| 7 | Mandatory fields | Try saving the Weighing master by keeping mandatory field blank | System should not allow to save the Weighing master if all mandatory fields are kept blank. | Complies Does not comply |
| 8 | View Details | Click on view all details button | System will display all the details of Weighing master. User can perform search criteria using fields. | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(Warehouse)								 (QA)

| - Step: Printer Master |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1. | Login of the user | Login with correct username and correct Password | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | Printer Master Screen display | Go to Printer masters under Masters Screen | Only authorized personnel should be able to access the Printer Master Page | Complies Does not comply |
| 3 | New Printer master creation | Create a new printer master using proper credentials | System should allow to create a new printer master with proper printer code, printer IP, printer port and cubicle code | Complies Does not comply |
| 4 | Edit created printer master | Try to edit created printer master | System should allow to edit created printer master | Complies Does not comply |
| 5 | Deactivate Printer Master | Try to deactivate Created Printer Master | System allow to deactivate the created printer master | Complies Does not comply |
| 6 | Mandatory fields | Try saving the printer master by keeping mandatory field blank | System should not allow to save the printer master if all mandatory fields are kept blank. | Complies Does not comply |
| 7 | Duplicate Printer Master | Try to create new printer master with the existing printer code | System should not allow to create duplicate printer code | Complies Does not comply |
| 8 | View Details | Click on view all details button | System will display all the details of Printer master. User can perform search criteria using fields. | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(Warehouse)								 (QA)

| - Step: Barcode Print Master |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1. | Login of the user | Login with correct username and correct Password | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | Master Barcode Print screen display | Go to Barcode Print Master under Masters Screen | Only authorised personnel should be able to access the Barcode Print Master Page | Complies Does not comply |
| 3 | Select Print Master Barcode or Re-Print Master Barcode | Select Module Bin Master or Weighing Master | On selection of module appropriate records will display below of Bin /Weighing Master. | Complies Does not comply |
| 4 | Select all (checkbox) | Check the select all checkbox | System will select all the records | Complies Does not comply |
| 5 | Mandatory fields | Try print master by keeping mandatory field blank | System should not allow to print Barcode master if all the mandatory are not filled | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(Warehouse)								 (QA)

| - Step: SU Label Printing |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1. | Login of the user. | Login with correct username and correct Password | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | Transaction screen display | In the Warehouse menu go to SU Label printing screen | Only authorized personnel should be able to view the SU Label Printing Page under Transaction | Complies Does not comply |
| 3 | Document no entry | Enter the document no from ERP ,click on get | Software should allow entry of document no from ERP. On clicking get button appropriate records will be displayed. If not entered then system should prompt to enter the document no | Complies Does not comply |
| 4 | Mandatory fields | Try to print Label by keeping mandatory field blank | System should not allow to print SU Label if all mandatory fields are kept blank. | Complies Does not comply |
| 5 | Printer Name entry | Enter the Printer Name | Select the printer name ,otherwise error message will be displayed(Please select Printer name) | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(Warehouse)								 (QA)

| - Step: SU Label Re-Printing |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1. | Login of the user. | Login with correct username and correct Password | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | Transaction Screen display | In the Warehouse menu go to Label Reprinting screen | Only authorised personnel should be able to view the SU Label Re –printing under Transaction Page | Complies Does not comply |
| 3 | Document no entry | Enter the document no from ERP | Software should allow entry of document no from ERP. On clicking get button appropriate records will be displayed. If not entered then system should prompt to enter the document no | Complies Does not comply |
| 4 | Mandatory fields | Try to print Label by keeping mandatory field blank | System should not allow re-printing label if all mandatory fields are kept blank. | Complies Does not comply |
| 5 | Printer Name, Reason entry | Enter the Printer Name, Reason and Click On Print Button | Select the printer, reason name, otherwise error message will be displayed(Please select Printer and reason) | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(Warehouse)						    			 (QA)

| - Step: Sample Label Printing |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1. | Login of the user. | Login with correct username and correct Password | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | Transaction screen display | In the Warehouse menu go to Sampling printing screen | Only authorised personnel should be able to view Sampling printing under Transaction Page | Complies Does not comply |
| 3 | ARNO entry | Enter the Arno from SAP | Software should allow entry of ARNO from ERP. Details like Material code, material name, batch name, GRNO, GRN date will be displayed below after entering ARNO. If not entered error message will be displayed(Please enter document ARNO ) | Complies Does not comply |
| 4 | Mandatory fields | Try to print Label by keeping mandatory field blank | System should not allow printing label if all mandatory fields are kept blank. | Complies Does not comply |
| 5 | Printer Name entry | Enter Printer Name | Select the printer name, otherwise error message will be displayed(Please select Printer) | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(QC)						    			 (QA)

| - Step: Sample Label Re-Printing |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1. | Login of the user. | Login with correct username and correct Password | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | Transaction screen display | In the transaction menu go to Sampling Label Reprinting screen | Only authorised personnel should be able to view Sampling Label Re- printing under Transaction Page | Complies Does not comply |
| 3 | ARNO entry | Enter the Arno from SAP | Software should allow entry of ARNO from SAP and appropriate records will be displayed below. . If not entered error message will be displayed(Please enter document ARNO ) | Complies Does not comply |
| 4 | Mandatory fields | Try to print Label by keeping mandatory field blank | System should not allow printing label if all mandatory fields are kept blank. | Complies Does not comply |
| 5 | Printer Name, Reason entry | Enter the Printer Name, Reason | Select the printer, reason name, otherwise error message will be displayed(Please select Printer Name and Select reason) | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(QC)						    			 (QA)

| - Step: Sampling |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1. | Login of the user. | Login with correct username and correct Password in Device Application | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | Transaction screen display | In the QC menu go to Sampling screen | Only authorized personnel should be able to view Sampling under QC Menu | Complies Does not comply |
| 3 | Sample Barcode Scan | Scan Sample Barcode | Software should allow Scan Sample Barcode and display Material Code, description, Batch No., GRN No., GRN Date and Total No. Of Sample barcode | Complies Does not comply |
| 4 | Scan Material SU barcode | Scan Material SU barcode label | System should allow to Scan code , and display the total count | Complies Does not comply |
| 5 | Sample Quantity | Enter Sample Quantity | System should allow to enter sample quantity and UOM | Complies Does not comply |
| 6 | Save Record | Click on Save Button | System will save the records | Complies Does not comply |
| 7 | Invalid Location | Scan any other barcode | System should display message as “Invalid Location” | Complies Does not comply |
| 8 | Invalid Material | Scan any other barcode which is not a SU barcode | System should display message as “Invalid Material Scan” and total scan remain same as previous | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(QC)						    			 (QA)

| - Step: Allocation |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1. | Login of the user. | Login with correct username and correct Password in Device Application | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | Transaction screen display | In the Allocation menu go to Allocation screen | Only authorized personnel should be able to view Allocation under Transaction Page | Complies Does not comply |
| 3 | Location Scan | Scan location code Barcode | Software should allow Scan location code , and allow to scan the material barcode | Complies Does not comply |
| 4 | Scan Material | Scan Material SU barcode label | System should allow Scan location code , and display the total count | Complies Does not comply |
| 5 | Invalid Location | Scan any other barcode | System should display message as “Invalid Location” | Complies Does not comply |
| 6 | Invalid Material | Scan any other barcode which is not a SU barcode | System should display message as “Invalid Material Scan” and total scan remain same as previous | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(Warehouse)						    			 (QA)

| - Step: Location Transfer |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1. | Login of the user. | Login with correct username and correct Password in Device Application | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | Transaction screen display | In the allocation menu go to Location transfer screen | Only authorized personnel should be able to view Location transfer under Transaction Page | Complies Does not comply |
| 3 | Location Scan | Scan To Location | Software should allow Scan location code , and allow to scan the material barcode | Complies Does not comply |
| 4 | Scan Material | Scan Material SU barcode label | System should allow Scan location code , and display the total count | Complies Does not comply |
| 5 | Invalid Location | Scan any other barcode | System should display message as “Invalid Location” | Complies Does not comply |
| 6 | Invalid Material | Scan any other barcode which is not a SU barcode | System should display message as “Invalid Material Scan” and total scan remain same as previous | Complies Does not comply |
| 7 | Check Material Allocation | Scan the material which is not allocated | System should not allow to material transfer which is not allocated | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(Warehouse)						    			 (QA)

| - Step: Picklist Generation |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1. | Login of the user. | Login with correct username and correct Password in PC Application | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | Transaction screen display | In the warehouse menu go to Picklist Generation screen | Only authorized personnel should be able to view Picklist Generation under warehouse menu | Complies Does not comply |
| 3 | Data entry | Select the Date range i.e. from date and to date or Batch. Click on Get button | System allows to select the date range and / or allow to enter the batch. After Pressing Get button the details should display into list. | Complies Does not comply |
| 4 | Generate Picklist | Select the Batch record from list and click on Picklist | System will generate picklist and display the picklist no. on screen. | Complies Does not comply |
| 5 | Campaign Batch Picklist | Select the Date range i.e. from date and to date and add multiple Batches and Click on Get button after entering the batch one by one. | System will Allow to add multiple batches and display the records in the list | Complies Does not comply |
| 6 | Generate Picklist | Select the multiple Batches from list and click on Picklist | System will generate picklist of multiple batches and display the picklist no. on screen. | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(Warehouse)						    			 (QA)

| - Step: Picking |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1. | Login of the user. | Login with correct username and correct Password in Device Application | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | Transaction screen display | In the Picking menu go to Picking screen | Only authorized personnel should be able to view Picking screen under Picking Menu | Complies Does not comply |
| 3 | Enter Picklist No | Enter Picklist no and Press Go Button | System will allow to enter Picklist No and allow User to select the Material From Drop down List | Complies Does not comply |
| 4 | Select AR No, | After selecting the Material from Drop done | System should allow to select the AR No from drop down list and system will display Material description, Total quantity , Scan quantity and suggested bin | Complies Does not comply |
| 5 | Scan Bin Barcode | Scan the Bin Code | System will allow to scan Bin Code | Complies Does not comply |
| 6 | Scan Material Barcode | Scan Material SU Barcode and Press SAVE button | System will allow to scan Material SU barcode and after pressing button total scan qty. and increase No. Of container | Complies Does not comply |
| 7 | Invalid Bin Scan | Scan the bin which is not in suggested list / Invalid list | System will show invalid bin scanned message | Complies Does not comply |
| 8 | Invalid Material Scan | Scan any other material | System will show invalid material scanned message | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(Warehouse)						    			 (QA)

| - Step: Reverse Picking |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1. | Login of the user. | Login with correct username and correct Password in Device Application | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | Transaction screen display | In the Picking menu go to Reverse Picking screen | Only authorized personnel should be able to view Reverse Picking screen under Picking Menu | Complies Does not comply |
| 3 | Scan Material Barcode | Scan Material SU Barcode which has to reverse | System will allow to scan Material SU barcode and display the remaining quantity | Complies Does not comply |
| 4 | Scan Bin Barcode | Scan the Bin Code | System will allow to scan Bin Code | Complies Does not comply |
| 5 | Invalid Bin Scan | Scan the bin which is not in suggested list / Invalid list | System will show invalid bin scanned message | Complies Does not comply |
| 6 | Invalid Material Scan | Scan any other material | System will show invalid material scanned message | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(Warehouse)						    			 (QA)

| - Step: Dispensing |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1. | Login of the user. | Login with correct username and correct Password in Device Application | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | Transaction screen display | In the Main menu go to dispensing screen | Only authorized personnel should be able to view dispensing screen | Complies Does not comply |
| 3 | Batch Details | Enter Batch No. and click on “Get” Button | System will allow to enter the batch and display the batch details into list box | Complies Does not comply |
| 4 | Select Material | Select the material from List and click on Next button | System will allow to select the material and on next button click the next screen should display with the selected material details for dispensing | Complies Does not comply |
| 5 | Enter Details | Select the details i.e. Select booth, Lot, Select UOM , and enter the no. of containers | System allows selecting the LOT, UOM and entering No. Of containers | Complies Does not comply |
| 6 | Scan Material Barcode | Scan Material SU Barcode | System will allow to scan Material SU barcode and display the quantity | Complies Does not comply |
| 7 | Scan Balance Barcode | Scan Balance Code to capture the tare weight and Gross weight | System will allow to scan the balance and capture Tare and Gross weight and system should display NET weight | Complies Does not comply |
| 8 | Add quantity from multiple container | Click on Add button to add material from another container | System will allow to take material from other container | Complies Does not comply |
| 9 | Print Dispense Label | Click on Print Button | System should Print dispensed label | Complies Does not comply |
| - Bulk Dispensing |  |  |  |  |
| 10 | Batch Details | Enter Batch No. and click on “Get” Button | System will allow to enter the batch and display the batch details into list box | Complies Does not comply |
| 11 | Select Material | Select the material from List and click on Bulk Dispensing button | System will allow to select the material and on Bulk Dispensing button click the next screen should display with the selected material details for dispensing | Complies Does not comply |
| 12 | Enter Details | Select the details i.e. Select booth, Lot, Select UOM , and enter the no. of containers | System allows selecting the LOT, UOM and entering No. Of containers | Complies Does not comply |
| 13 | Scan Material Barcode | Scan Material SU Barcode | System will allow to scan Material SU barcode and display the quantity | Complies Does not comply |
| 14 | Add quantity from multiple container | Click on Add button to add material from another container | System will allow to take material from other container | Complies Does not comply |
| 15 | Print Dispense Label | Click on Print Button | System should Print dispensed label | Complies Does not comply |
| 16 | Invalid Material Scan | Scan any other material | System will show invalid material scanned message | Complies Does not comply |
| 17 | Invalid Balance Scan | Scan any other balance code | System will show invalid balance scanned message | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(Warehouse)						    			 (QA)

| - Step: Dispensing Confirmation |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1. | Login of the user. | Login with correct username and correct Password | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | Transaction screen display | In the warehouse menu go to Dispensing Confirmation screen | Only authorised personnel should be able to view Dispensing Confirmation under Transaction Page | Complies Does not comply |
| 3 | Batch no entry | Enter the Batch no | Software should allow entry batch no and appropriate records will be displayed below. If not entered error message will be displayed (Please enter document Batch no) | Complies Does not comply |
| 4 | Dispense Confirmation | Enter the reason, adjust quantity and click on Adjust Stock | System will allow to enter the details and system should save the adjusted quantity | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(Warehouse)						    			 (QA)

| - Step: Re-Print Dispensing Label |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1. | Login of the user. | Login with correct username and correct Password | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | Transaction Screen display | In the Warehouse menu go to Label Reprinting screen | Only authorised personnel should be able to view the SU Label Re –printing under Transaction Page | Complies Does not comply |
| 3 | Batch no entry | Enter the Batch no | Software should allow entry of Batch no. On clicking get button appropriate records will be displayed. If not entered then system should prompt to enter the document no | Complies Does not comply |
| 4 | Mandatory fields | Try to print Label by keeping mandatory field blank | System should not allow re-printing label if all mandatory fields are kept blank. | Complies Does not comply |
| 5 | Printer Name, Reason entry | Enter the Printer Name, Reason and Click On Print Button | Select the printer, reason name, otherwise error message will be displayed(Please select Printer and reason) | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(Warehouse)						    			 (QA)

| - Step: Stock Adjustment |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1. | Login of the user. | Login with correct username and correct Password in Device Application | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | Transaction screen display | In the main menu go to Stock Adjustment screen | Only authorized personnel should be able to view Stock Adjustment | Complies Does not comply |
| 3 | Scan Material Barcode | Scan Material SU Barcode which has to reverse | System will allow to scan Material SU barcode and display the available quantity | Complies Does not comply |
| 4 | Enter the details | Enter the reason, adjust quantity and click on Adjust Stock | System will allow to enter the details and system should save the adjusted quantity | Complies Does not comply |
| 5 | Invalid Material Scan | Scan any other material | System will show invalid material scanned message | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(Warehouse)						    			 (QA)

| - Step: MRN Label Printing |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1. | Login of the user. | Login with correct username and correct Password in web Application | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | Transaction screen display | In the production menu go to MRN Label Printing Screen | Only authorized personnel should be able to view MRN Label Printing Screen | Complies Does not comply |
| 3 | Enter Batch No | Enter Batch Details and Click on GET button | System will allow to enter Batch No. and display the details after pressing Get Button | Complies Does not comply |
| 4 | Enter the details | Select the material and AR no and enter the no. of container and the Quantity of the container and then select the Printer for Printing MRN Label | System will allow to enter the details | Complies Does not comply |
| 5 | Print MRN Label | Click on Print Button | System will Print MRN Label | Complies Does not comply |
| 6 | Invalid batch | Enter the Batch which is not dispatch | System will give message as Invalid Batch / Data not found message | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(Production)						    			 (QA)

| - Step: MRN Label Verification |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1. | Login of the user. | Login with correct username and correct Password in device Application | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | Transaction screen display | In the Main menu go to MRN Label Verification Screen | Only authorized personnel should be able to view MRN Label Verification Screen | Complies Does not comply |
| 3 | Scan MRN Label | Scan MRN Label | System will allow to scan MRN Label and display the MRN details | Complies Does not comply |
| 4 | Verify Details | Verify the details of scanned MRN barcode details and press verify button | System will allow to verify the MRN details | Complies Does not comply |
| 5 | Invalid MRN Material | Scan any other material which is not MRN | System will display Invalid material scanned | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(Warehouse)								(QA)

| - Step: Status Display |  |  |  |  |
| --- | --- | --- | --- | --- |
| ### Sr. ### No. | - Test | Test Procedure | Acceptance Criteria | - Observation |
| 1. | Login of the user. | Login with correct username and correct Password in device Application | The system should allow to login to the system if correct login credentials are entered | Complies Does not comply |
| 2 | Transaction screen display | In the Main menu go to Status Display Screen | Only authorized personnel should be able to view Status Display Screen | Complies Does not comply |
| 3 | Scan Material SU Label | Scan SU barcode Label | System will allow to scan SU Label and display the SU details | Complies Does not comply |
| 4 | Invalid SU Material | Scan any other material which is not RM// PM | System will display Invalid material scanned | Complies Does not comply |

Checked By (Sign/Date): 						Verified By (Sign/Date):

(Warehouse)								(QA)

Test Data Sheet # 3

POWER FAILURE & RECOVERY VERIFICATION

| Sr. No. | Procedure |  | Acceptance Criteria |  | Observation |  |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Switch off the Power supply of Printer (ZT230) |  | Printer should stop in normal mode. |  |  |  |
| 2 | Restore the power supply of printer (ZT230) (Operator intervention required to restart the system) |  | Printer should starts automatically & prints remaining labels as well as reprints the label which is under printing head during power failure. |  |  |  |
| 3 | Switch off the Power supply of Printer (GT800) |  | Printer should stop in normal mode. |  |  |  |
| 4 | Restore the power supply of printer (GT800) (Operator intervention required to restart the system) |  | In case of Printer connected to PC: Printer should starts automatically & prints remaining labels as well as reprints the label which is under printing head during power failure. |  |  |  |
|  |  |  | In case of Printer connected through “wifi “ Label should not get print. |  |  |  |
| 5 | Switch off the power switch of HHT |  | HHT should stop in normal mode. |  |  |  |
| 6 | Restore the power supply to HHT device (Operator intervention required to restart the system) |  | HHT should restart in normal condition. |  |  |  |
| Signature |  |  |  |  |  |
| Date |  |  |  |  |  |
| Name |  |  |  |  |  |
| Department |  |  |  |  |  |
|  |  | Checked By |  | Verified By |  |

Test Data Sheet # 4

VERIFICATION OF PASSWORD AUTHORIZATION & SOFTWARE COMPLEXITY

| Function | Administer |  | Warehouse |  |  |  | QC |  |  |  | Production |  |  |  | Packing |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Level | L1 |  | L2 |  | L3 |  | L2 |  | L3 |  | L2 |  | L3 |  | L2 |  | L3 |  |
|  | Actual | Observed | Actual | Observed | Actual | Observed | Actual | Observed | Actual | Observed | Actual | Observed | Actual | Observed | Actual | Observed | Actual | Observed |
| Desktop application |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| User creation | √ |  | × |  | × |  | × |  | × |  | × |  | × |  | × |  | × |  |
| User deletion | √ |  | × |  | × |  | × |  | × |  | × |  | × |  | × |  | × |  |
| User rights edition | √ |  | × |  | × |  | × |  | × |  | × |  | × |  | × |  | × |  |
| Print |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| SU Label Printing | √ |  | √ |  | √ |  | × |  | × |  | × |  | × |  | × |  | × |  |
| Sample printing | √ |  | × |  | × |  | √ |  | √ |  | × |  | × |  | × |  | × |  |
| Pick List Generation | √ |  | × |  | × |  | √ |  | √ |  | × |  | × |  | × |  | × |  |
| Dispensing Confirmation | √ |  | × |  | × |  | × |  | × |  | √ |  | √ |  | × |  | × |  |
| Material return | √ |  | × |  | × |  | × |  | × |  | × |  | × |  | × |  | × |  |
| Label Reprint | √ |  | √ |  | × |  | √ |  | × |  | √ |  | × |  | × |  | × |  |
| Report |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Dispensing Report | √ |  | √ |  | √ |  | √ |  | √ |  | √ |  | √ |  | √ |  | √ |  |
| Location Chart | √ |  | √ |  | √ |  | √ |  | √ |  | √ |  | √ |  | √ |  | √ |  |
| HHT |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Material allocation | √ |  | √ |  | √ |  | × |  | × |  | × |  | × |  | × |  | × |  |
| QC sampling | √ |  | × |  | × |  | √ |  | √ |  | × |  | × |  | × |  | × |  |
| Picking | √ |  | √ |  | √ |  | × |  | × |  | × |  | × |  | × |  | × |  |
| Dispensing | √ |  | √ |  | √ |  | × |  | × |  | × |  | × |  | × |  | × |  |
| Material return | √ |  | √ |  | √ |  | × |  | × |  | × |  | × |  | × |  | × |  |
| Stock Adjustment | √ |  | √ |  | √ |  | × |  | × |  | × |  | × |  | × |  | × |  |

| Checked By(IT): | Checked By (WH): | Checked By(QC): | Checked By(Prod): | Checked By(Pack): |
| --- | --- | --- | --- | --- |
| Verified By(QA): | Verified By(QA): | Verified By(QA): | Verified By(QA): | Verified By(QA): |

10. Deviation/ Discrepancy Sheet:

| Sr. No. | Description of Deviation/ Discrepancy | GMP Criticality | Corrective Action | Need to be closed before PQ |
| --- | --- | --- | --- | --- |

| Signature |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Date |  |  |  |  |  |
| Name |  |  |  |  |  |
| Department | Warehouse | Q.C | Production | QA | QA |
|  | Prepared By | Checked By | Checked By | Checked By | Authorized By |

11.0 Preparation of Report:

A separate Operation Qualification report shall be prepared recording the summary of observations with regard to the execution of the tests as mentioned in various test data sheets of the protocol.

12.0 List of Abbreviations:

| OQ | Operational qualification |
| --- | --- |
| HHT | Hand held terminal |
| SU | Single Unit |

13.0 Identification of Participants:

In the list below all persons having participated in the execution of OQ and having signed on any of the tests are identified with their full name, department and function and their signature.

With this signature the test participant confirms awareness of procedures to be followed in qualification tests and completion of associated documentation.

| Name | Department | Function | Full Signature | Initials |
| --- | --- | --- | --- | --- |